Extension of Time Claim Letter (FIDIC 8.4 + 20.1)

[Date]

To: [Engineer's name and company]

Project: [Project name and contract reference]

Extension of Time Claim under Sub-Clause 8.4 and Sub-Clause 20.1

Further to the Contractor's notice of claim dated [date of the 20.1 notice], the Contractor submits its claim for an Extension of Time under Sub-Clause 8.4 of the Conditions of Contract.

1. The event: [factual description of the delay event, with dates and location on the Site].

2. Contractual basis: the event entitles the Contractor to an Extension of Time under Sub-Clause [cause clause] and Sub-Clause 8.4, and this claim is made in accordance with Sub-Clause 20.1.

3. Effect on the programme: [identify the affected critical-path activities and the resulting delay to the Time for Completion, by reference to the programme].

4. Period claimed: the Contractor claims an Extension of Time of [number] days to the Time for Completion.

5. Records: the Contractor has maintained contemporary records of the event and its effects, which [accompany this claim / are available for inspection].

6. Supporting particulars: [list the attachments — programme comparison, correspondence, site diary extracts, photographs].

This claim is submitted without prejudice to any other rights or entitlements of the Contractor under the Contract or at law.

Yours faithfully,

[Name]

[Position], for and on behalf of [Contractor's name]

Free template from chatnotice.app — AI-drafted FIDIC notices in minutes.